## Slide 1: CPT 173 Mission Briefing Template
Insert mission specific graphics and information here

## Slide 2: Core Tasks
Receive and process orders.
Conduct mission planning and analysis.
Evaluate the security posture of the operational environment
Execute the mission plan
Conduct or coordinate threat response actions.
Conduct assessment actions
Conduct reporting
Notes: These are derived from T&EO 3.2

## Slide 3: Planning and Analysis Checklist (fix and fill ALL of them)
Item | Check
Core Task 2: Conduct mission planning and analysis [LE; SE; ME] | 
CT2;ST1: Coordinate with customer and stakeholders to conduct mission planning [LE] | 
CT2;ST2: Integrate intelligence into mission planning. [ASA] | 
CT2;ST3: Verify required authority to operate on the network. [PLNR; OPSO] | 
CT2;ST4: Develop intelligence plans. [ASA] | 
CT2;ST5: Obtain network and host baseline documentation. [PLNR; OPSO] | 
CT2;ST6: Develop prioritized specified terrain cyber. [TL; PLNR; ASA; ME] | 
CT2;ST7: Develop data analysis plan. [ASO or DE] | 
CT2;ST8: Conduct mission analysis. [PLNR; OPSO] | 
CT2;ST9: Evaluate mission requirements for needed skill sets and capacity. [Master Host & Network Analyst] | 
CT2;ST10: Align skillsets and capabilities to satisfy mission requirements. [TL; OPSO] | 
CT2;ST11: Evaluate collective (i.e. crew, mission element, etc.) capabilities to meet mission requirements. [ME Lead; OPSO] | 
CT2;ST12: Align collective (i.e. crew, mission element, etc.) capabilities to meet mission requirements. [TL; OPSO] | 
Notes: Supposed to be hidden

## Slide 4: Planning and Analysis Checklist (fix and fill ALL of them)
Item | Check
CT2;ST13: Conduct mission-specific pre-deployment training. [NCOIC] | 
CT2;ST14: Prepare equipment for deployment. [PLNR; SE (Master Host and Network Analysts)] | 
CT2;ST15: Develop toolkit employment plan. [PLNR; SE (Master Host and Network Analyst)] | 
CT2;ST16: Develop threat emulation plan. [PLNR; OPSO; ME; CTA;] | 
CT2;ST17: Coordinate communications contracts, special instructions, and Pre-approved actions prior to mission execution. [PLNR; OPSO] | 
CT2;ST18: Review and implement standard operating procedures, policies, TTPs, and guidance as they apply to mission execution. [Master Host and Network Analyst] | 
Notes: Supposed to be hidden

## Slide 5: Mission Analysis Information
Facts
We were alerted to the incident by the following indications:
The following things happened as a result:
Sensor take showed that:
The timeline for events has been as follows:
Assumptions
We believe this to be a <attack type> indication
It will further impact <Customer Entity>
Constraints
As defined by MOA/MOU, UCMJ, NDA, International Laws, Federal Laws, State Laws
Be specific to the mission and environment; break down MOU/MOA/etc. to most essential pieces and make them easy to parse for operators and leaders
Must do/can't do list of actions; Left/right limits

## Slide 6: RFI Tracker
Generated from assumptions

## Slide 7: Mission Analysis Tasks
Specified Tasks
Developed from
  Response playbook(s)
  T&EOs
  Customer direction
  Leadership direction
  Applicable laws/regulations
Implied Tasks
Maintain record of all actions taken
Maintain incident timeline
Record all IoCs found or associated with incident
Report critical information to stakeholders as required by law/regulation
Maintain reasonable expectations with customer; do not anticipate results
In general, CPT will not be performing remediation/hardening actions; CPT makes recommendations and test impact
Essential Tasks
Adhere to all applicable laws and regulations
Obtain MOA/MOU and NDA
Obtain logs/documentation
Ensure and maintain integrity of all harvested data

## Slide 8: Mission Planning Stakeholder Inbrief
Mission
Based upon customer input and relevant regulations
May be provided within OpOrder, may be developed from interactions with stakeholders
Intel
Coordinate with Fusion Center and Cells
Ingest customer provided Intelligence
Cross reference customer provided information with operator acquired information
Pre-execution
Get, in writing, the MOA/MOU (signed by customer) and provide signed NDA
Acquire customer documentation and information for network and host asset documentation
Provide templated unit document with on objective authorized actions like conducting network scanning, cloning hosts, and inspecting other customer resources
Schedule In-brief to stakeholders
Approach
Based upon constraints and environmental factors
Tailored to current mission and customer needs
Intended to define the path from where we will begin to where we need to be
Follow NIST standards
Notes: Outbrief slide
Mission:
Intel:
CT2;ST4: Develop intelligence plans. [ASA]
CT2;ST7: Develop data analysis plan. [ASO or DE]
Pre-Execution:
CT2;ST3: Verify required authority to operate on the network.
CT2;ST5: Obtain network and host baseline documentation.
CT2;ST6: Develop prioritized specified terrain cyber.
CT5;ST1: Coordinate with HHQ or designated external organizations to enable response actions.
CT7;ST1: ln brief to key stakeholders (schedule in brief to stakeholders)
Approach:
LEGEND
LE = Leadership Element
ME = Mission Element
SE = Support Element
TL = Team Lead
PLNR = Planner
OPSO = Operations Officer
ASA = All-Source Analyst
CTA = Cyber Threat Analyst
ASO = Analytic Support Officer
DE = Data Engineer

## Slide 9: 173 CPT Task Organization
Mission Team 1 | Mission Team 2 | 

## Slide 10: Execution Checklist
Item | Check
Core Task 3: Identify and characterize the area of operations. [ME; SE] | 
CT3;ST1: Integrate the deployable mission support system (DMSS) kit into operations. [ME Network Analyst; SE Network Technician] | 
CT3;ST2: Establish and maintain operations. [SE Network Technician] | 
CT3;ST3: Enumerate the area of operations to identify the battlespace. [ME Lead; ME Host and Network Analyst] | 
CT3;ST4: Identify the cyber-related risks to the supported mission. [Crew Lead; ME Lead; ASA] | 
CT3;ST5: Analyze attack surface of the specified terrain to enable hardening actions. [ME Host and Network Analysts] | 
Core Task 4: Execute the mission plan. [IME; SE] | 
CT4;ST1: Conduct split-based operations as needed. [ME Host and Network Analysts] | 
CT4;ST2: Validate specified terrain. [ME Crew Lead; ME Lead] | 
CT4;ST3: Conduct actions to identify adversary presence within the terrain. [ME Host and Network Analysts] | 
CT4;ST4: Identify and process artifacts discovered in the environment. [ME Host and Network Analysts] | 
CT4;ST5: Execute triage-level case management to document environment and actions. [ME Crew Lead] | 
Notes: Supposed to be hidden

## Slide 11: Execution Checklist
Item | Check
CT4;ST6: Identify scope of adversary access to determine extent of intrusion. [ME Host and Network Analysts] | 
CT4;ST7: Coordinate with Support Element/Leadership for mission support as required. [ME Crew Lead; ME Lead] | 
CT4;ST8: Conduct actions against adversary presence within the terrain. [ME Host and Network Analysts] | 
CT4;ST9: Implement threat emulation plan. [Crew Lead and CTA] | 
CT4;ST10: Assess the effectiveness of your current operations. [ME Lead; CL; PLNR; CTA] | 
Core Task 5: Conduct or coordinate threat response actions. [LE; ME] | 
CT5;ST1: Coordinate with HHQ or designated external organizations to enable response actions. [TL; OPSO; ME Crew Lead; ME Lead] | 
CT5;ST2: Set defensive conditions on specified terrain to enable response actions. [ME Crew Lead; ME Lead] | 
CT5;ST3: Conduct defensive monitoring of the specified terrain. [ME Host and Network Analysts] | 
CT5;ST4: Eradicate detected malicious activity in order to remove adversarial presence. [ME Host and Network Analysts] | 
CT5;ST5: Conduct defensive monitoring of the specified terrain to validate post-mitigation actions. [ME Host and Network Analysts] | 
Notes: Supposed to be hidden

## Slide 12: Execution Checklist
Item | Check
Core Task 6: Conduct assessment actions. [ME] | 
CT6;ST1: Emulate threats to determine if technical mitigations are effective. [CL; CTA] | 
CT6;ST2: Emulate threats to determine if procedural mitigations are effective. [CL; CTA] | 
CT6;ST3: Validate if technical mitigations are effective. [ME Host and Network Analysts] | 
CT6;ST4: Validate if procedural mitigations are effective. [ME Host and Network Analysts] | 
Core Task 7: Conduct reporting. [LE; ME] | 
CT7;ST1: ln brief to key stakeholders. [Leadership; ME Lead] | 
CT7;ST2: Conduct operational reporting. [ME Crew Lead; ME Lead; TL] | 
CT7;ST3: Provide evaluation and feedback necessary for improving intelligence production, intelligence reporting, collection requirements, and operations. [ASA; ME Lead; ME Host and Network Analysts] | 
CT7;ST4: Out brief to key stakeholders. [Leadership (all; ME Lead] | 
CT7;ST5: Develop Final Report. [ME Lead; TL; OPSO] | 
Notes: Supposed to be hidden

## Slide 13: ME Status Report
Actions Planned
Execute Mission
Receive Customer network and asset documentation
Actions In-process
Coordinating with intelligence assets
Coordinating with customer and providing information
Actions Completed
Findings
IoCs
Compromised Assets
Timelines
Suspected Actors
Poor Practices
  Industry/NIST/CISA best practices
** Mission support required
Notes: Fill out before and during mission by Mission Element Lead
Maybe put Actions Completed and Findings in a separate slides if density will be too much to view on one slide

## Slide 14: Mission Support Required
Coordinate with JAG and report at major intervals on findings and actions
Report to DHS, CISA, FBI, and other entities in alignment with applicable laws and regulations
Coordinate with Fusion Centers to report findings and request information on findings to identify adversary TTPs and mechanisms of intrusion and actions taken on customer assets
Maintain unit readiness to ensure soldiers can operate on customer assets
Notes: CT5;ST1: Coordinate with HHQ or designated external organizations to enable response actions. [TL; OPSO; ME Crew Lead; ME Lead]
CT4;ST6: Identify scope of adversary access to determine extent of intrusion. [ME Host and Network Analysts]
CT4;ST7: Coordinate with Support Element/Leadership for mission support as required. [ME Crew Lead; ME Lead]
CT4;ST8: Conduct actions against adversary presence within the terrain. [ME Host and Network Analysts]

## Slide 15: Finding x – Details TEMPLATE
Finding –
Artifacts, info, IOCs – (dates, times, filenames, processes, hashes, etc.)
  Date of creatiion, date of edit, inode info,
Scope of adversary access and impact –
Mitre ATT&CK mapping –
What forensic artifacts have been retained? Chain of evidence? Integrity?
Actions taken –
Recommended actions –
  CT7;ST3: Provide evaluation and feedback necessary for improving intelligence production, intelligence reporting, collection requirements, and operations. [ASA; ME Lead; ME Host and Network Analysts]
Method to emulate threat and validate technical/procedural actions –
  Test threat mitigiations in virtualized environment as like to the customer assets as possible as permitted by NDA and mission
  Identify how well remediation and hardening mechanisms will work on a customer asset and the implication of the miti
Overall finding status –
  Review documentation, logs, permissions, and other records to identify threat actor vector of access to customer assets
Notes: Review and polish
Forensic retention – review and polish.
  CT6;ST1: Emulate threats to determine if technical mitigations are effective. [CL; CTA]
  CT6;ST2: Emulate threats to determine if procedural mitigations are effective. [CL; CTA]
  CT6;ST3: Validate if technical mitigations are effective. [ME Host and Network Analysts]
  CT6;ST4: Validate if procedural mitigations are effective. [ME Host and Network Analysts]
  CT4;ST4: Identify scope of adversary access to determine extent of intrusion. [ME Host and Network Analysts]
  CT4;ST10: Assess the effectiveness of your current operations. [ME Lead; CL; PLNR; CTA]

## Slide 16: MITRE ATT&CK pt. 1
Initial Access | Execution | Persistence | Privilege Escalation
Drive-by Compromise | Command and Scripting Interpreter | Account Manipulation | Abuse Elevation Control Mechanism
Exploit Public-Facing Application | Exploitation for Client Execution | BITS Jobs | Access Token Manipulation
External Remote Services | Inter-Process Communication | Boot or Logon Autostart Execution | Boot or Logon Autostart Execution
Hardware Additions | Native API | Boot or Logon Initialization Scripts | Boot or Logon Initialization Scripts
Phishing | Scheduled Task/Job | Browser Extensions | Create or Modify System Process
Replication Through Removable Media | Shared Modules | Compromise Client Software Binary | Domain Policy Modification
Supply Chain Compromise | Software Deployment Tools | Create Account | Escape to Host
Trusted Relationship | System Services | Create or Modify System Process | Event Triggered Execution
Valid Accounts | User Execution | Event Triggered Execution | Exploitation for Privilege Escalation
 | Windows Management Instrumentation | External Remote Services | Hijack Execution Flow
 |  | Hijack Execution Flow | Process Injection
 |  | Modify Authentication Process | Scheduled Task/Job
 |  | Office Application Startup | Valid Accounts
 |  | Pre-OS Boot | 
 |  | Scheduled Task/Job | 
 |  | Server Software Component | 
 |  | Traffic Signaling | 
 |  | Valid Accounts | 

## Slide 17: MITRE ATT&CK pt. 2
Defense Evasion | Credential Access | Discovery
Abuse Elevation Control Mechanism | Adversary-in-the-Middle | Account Discovery
Access Token Manipulation | Brute Force | Application Window Discovery
BITS Jobs | Credentials from Password Stores | Browser Bookmark Discovery
Debugger Evasion | Exploitation for Credential Access | Debugger Evasion
Deobfuscate/Decode Files or Information | Forced Authentication | Domain Trust Discovery
Direct Volume Access | Forge Web Credentials | File and Directory Discovery
Domain Policy Modification | Input Capture | Group Policy Discovery
Execution Guardrails | Modify Authentication Process | Network Service Discovery
Exploitation for Defense Evasion | Multi-Factor Authentication Interception | Network Share Discovery
File and Directory Permissions Modification | Multi-Factor Authentication Request Generation | Network Sniffing
Hide Artifacts | Network Sniffing | Password Policy Discovery
Hijack Execution Flow | OS Credential Dumping | Peripheral Device Discovery
Impair Defenses | Steal or Forge Kerberos Tickets | Permission Groups Discovery
Indicator Removal on Host | Steal Web Session Cookie | Process Discovery
Indirect Command Execution | Unsecured Credentials | Query Registry
Masquerading |  | Remote System Discovery
Modify Authentication Process |  | Software Discovery
Modify Registry |  | System Information Discovery
Obfuscated Files or Information |  | System Location Discovery
Plist File Modification |  | System Network Configuration Discovery
Pre-OS Boot |  | System Network Connections Discovery
Process Injection |  | System Owner/User Discovery
Reflective Code Loading |  | System Service Discovery
Rogue Domain Controller |  | System Time Discovery
Rootkit |  | Virtualization/Sandbox Evasion
Subvert Trust Controls |  | 
System Binary Proxy Execution |  | 
System Script Proxy Execution |  | 
Template Injection |  | 
Traffic Signaling |  | 
Trusted Developer Utilities Proxy Execution |  | 
Use Alternate Authentication Material |  | 
Valid Accounts |  | 
Virtualization/Sandbox Evasion |  | 
XSL Script Processing |  | 

## Slide 18: MITRE ATT&CK pt. 3
Lateral Movement | Collection | Command and Control | Exfiltration | Impact
Exploitation of Remote Services | Adversary-in-the-Middle | Application Layer Protocol | Automated Exfiltration | Account Access Removal
Internal Spearphishing | Archive Collected Data | Communication Through Removable Media | Data Transfer Size Limits | Data Destruction
Lateral Tool Transfer | Audio Capture | Data Encoding | Exfiltration Over Alternative Protocol | Data Encrypted for Impact
Remote Service Session Hijacking | Automated Collection | Data Obfuscation | Exfiltration Over C2 Channel | Data Manipulation
Remote Services | Browser Session Hijacking | Dynamic Resolution | Exfiltration Over Other Network Medium | Defacement
Replication Through Removable Media | Clipboard Data | Encrypted Channel | Exfiltration Over Physical Medium | Disk Wipe
Software Deployment Tools | Data from Information Repositories | Fallback Channels | Exfiltration Over Web Service | Endpoint Denial of Service
Taint Shared Content | Data from Local System | Ingress Tool Transfer | Scheduled Transfer | Firmware Corruption
Use Alternate Authentication Material | Data from Network Shared Drive | Multi-Stage Channels |  | Inhibit System Recovery
 | Data from Removable Media | Non-Application Layer Protocol |  | Network Denial of Service
 | Data Staged | Non-Standard Port |  | Resource Hijacking
 | Email Collection | Protocol Tunneling |  | Service Stop
 | Input Capture | Proxy |  | System Shutdown/Reboot
 | Screen Capture | Remote Access Software |  | 
 | Video Capture | Traffic Signaling |  | 
 |  | Web Service |  | 

## Slide 19: ATT&CK Storyboard & Timeline
DDMMMYY – Event A took place on system N affecting <customer impacted system or function>. This was discovered/addressed by <our action>.

## Slide 20: ATT&CK Storyboard & Timeline TEMPLATE
Ddd DDMMMYYYY

## Slide 21: ATT&CK Storyboard & Timeline
Ddd DDMMMYYYY

## Slide 22: Response Actions
Findings addressed
Monitoring status
Notes: Monitoring actions? CT5;ST4: Eradicate detected malicious activity in order to remove adversarial presence. [ME Host and Network Analysts]

## Slide 23: Stakeholder Outbrief
CT7;ST4: Out brief to key stakeholders.
ID slides for outbrief
  -Insert Inbrief
  -Insert Refer to Findings, IOCs found,
  -Insert Response Actions
  -Insert Timeline
  -(don't make a new product)

## Slide 24: Additional slide templates

## Slide 25: Mission Analysis

## Slide 26: Area of Operations Orientation

## Slide 27: Higher HQ Mission

## Slide 28: Proposed Problem Statement
State the tactical problem in terms of:
Context – What conditions must friendly and enemy forces establish and prevent?
Capabilities – What are the friendly and enemy forces available to cause an outcome?
Structure – How do units fit or relate to each other from the perspectives of command, control and objectives?
Operational Environment – What are the time, terrain, environment and space factors, and their relationships that impact on mission accomplishment?

## Slide 29: Proposed Mission Statement

## Slide 30: Specified Tasks
Collect most appropriate tasks from all WfF estimates.
“A specified task is a task specifically assigned to a unit by its higher headquarters.” FM 6-0, p 9-8

## Slide 31: Implied Tasks
Collect most appropriate tasks from all WfF estimates.
“An implied task is a task that must be performed to accomplish a specified task or mission but is not stated in the higher headquarters’ order.” FM 6-0, p 9-8

## Slide 32: Essential Tasks
Taken from Specified and Implied tasks.
“An essential task is a specified or implied task that must be executed to accomplish the mission. Essential tasks are always included in the unit’s mission statement.” FM 6-0, p 9-8
Thus, there should be very few!

## Slide 33: Pertinent Facts
Collect from all WfF estimates.
“A fact is a statement of truth or a statement thought to be true at the
time. Facts concerning the operational and mission variables serve as the basis for developing situational understanding, for continued planning, and when assessing progress during preparation and execution.” FM 6-0, p 9-9

## Slide 34: Pertinent Assumptions
Collect from all WfF estimates.
“An assumption is a supposition on the current situation or a presupposition on the future course of events, either or both assumed to be true in the absence of positive proof, necessary to enable the commander in the process of planning to complete an estimate of the situation and make a decision on the course of action.” FM 6-0, p 9-9

## Slide 35: Constraints
Collect from all WfF estimates.
“A constraint is a restriction placed on the command by a higher command. A constraint dictates an action or inaction, thus restricting the freedom of action of a subordinate commander. Constraints are found in paragraph 3 of the OPLAN or OPORD. Annexes to the order may also include constraints.” FM 6-0, p 9-9

## Slide 36: Forces Available

## Slide 37: Initial Risk Assessment

## Slide 38: Proposed CCIRs
PIR
FFIR

## Slide 39: Proposed EEFIs

## Slide 40: Initial Information Collection Plan

## Slide 41: Proposed Commander’s Intent
Purpose:
Key Tasks:
End State:
  Friendly Forces
  Enemy Forces
  Civilian Population
  Terrain